# Schedules

# 1	Compliance

(* Please tick the appropriate.)

[  ]	We confirm that our proposal comply fully with the required specifications.

[  ]	We confirm that our proposal does not comply fully with the required specifications, in the following aspects:

Please include a detailed explanation of features/functions you can offer. Please also provide details on additional features or functions, exclusive of specified needs that may be requested, that may provide a distinct value to the association.

# 2	Reporting

(* Please tick the appropriate.)

[  ]	I/We confirm that our proposed solution is equipped with a reporting tool or a business intelligence tool.

[  ]	I/We confirm that our proposed solution is NOT equipped with any reporting tool nor any business intelligence tool.

# 3	Risk Management

Please state your proposed approach for risk management including but not limited to the following aspects:

- Transaction Data Backup:

- Solution Backup:

- Resilience:

- Security:

- Contingency:

- Personal Data Handling:

- Other risk factors:

# 4	Data Migration

Please describe your proposed data migration approach and plan.

## 5	Documentation and Deliverables

Please state if the following documentation/deliverables will be provided:

| Documentation/ Deliverables | Comply (Yes/ No) |
| --- | --- |
| Project Initialization Document |  |
| User Requirement Specification/Gap Analysis Report |  |
| Functional Specification |  |
| Technical Specification |  |
| User Acceptance Test Plan |  |
| User Manual |  |
| Application Operation Manual |  |
| Disaster Recovery Plan & Procedures |  |
| Disaster Recovery Drill |  |
| User Training |  |
| System Nursing |  |

Please state the documentation/deliverables other than those listed above:

## 6	Project Management Methodology

## Please describe the project management methodology which will be adopted.

# 7	Project Schedule

## Please provide the project schedule by Month Number, e.g. Month 1 is the 1st month since the formal project commencement. The project is required to be completed within 12 months, excluding the system nursing and free warranty period. Evangelical Lutheran Church Social Service – Hong Kong prefers the system may go live before 31 March 2017.

| # | Major task/ milestone | From (Month No.) | To (Month No.) |
| --- | --- | --- | --- |
|  | Project Initialization |  |  |
|  | Gap Analysis/User Requirement Collection |  |  |
|  | System Installation/Customization/Development |  |  |
|  | User Acceptance Test |  |  |
|  | User Training |  |  |
|  | Data Migration |  |  |
|  | System Live Run |  |  |
|  | System Nursing |  |  |

# 8	Quotation Breakdown

## Please provide breakdown for core functions and optional items.

|  | Item | Unit of Measure | Quantity | Unit Price | Total Price |
| --- | --- | --- | --- | --- | --- |
|  | Financial Management System solution |  |  |  |  |
|  | GL, AR, AP |  |  |  |  |
|  | Budget Management |  |  |  |  |
|  | Decentralization modules for service units |  |  |  |  |
|  | Request for payment, claim and advance cash |  |  |  |  |
|  | Program management |  |  |  |  |
|  | Reports |  |  |  |  |
|  | Reports and Reporting Tool |  |  |  |  |
|  | Interfaces with other systems |  |  |  |  |
|  | Professional Services |  |  |  |  |
|  | Total: |  |  |  |  |
|  | Optional Items: |  |  |  |  |
|  | Cash Management |  |  |  |  |
|  | Fixed Asset Register |  |  |  |  |
|  | Inventory Register |  |  |  |  |
|  | Decentralization modules for service units |  |  |  |  |
|  | Request for payment, claims and advance cash |  |  |  |  |
|  | Bank reconciliation |  |  |  |  |
|  | Procurement management |  |  |  |  |
|  | Receipt management |  |  |  |  |
|  | Assets management |  |  |  |  |
|  | Data and reports can be viewed through mobile devices |  |  |  |  |
|  | Additional report customization |  |  |  |  |
|  | Additional user license |  |  |  |  |

Remarks:

- Unit of Measure can be one of the followings:

  - Per named user

  - Per concurrent user

  - Per server

  - Per processor

  - Per instance

  - Per man-day

  - Per report/ function/ module

# 9	Payment Schedule

| Milestone | Percentage of Project Sum | Indication of milestone completion |
| --- | --- | --- |
| Initial Payment | 30 | Contract sign off |
| Gap Analysis/ User Requirement Collection | 20 | Functional Specification sign off |
| User Acceptance Test Completion | 20 | User Acceptance Form sign off |
| Project Completion | 20 | Completion Form sign off |
| Completion of free warranty period | 10 |  |

(* Please tick the appropriate.)

[  ]	I/We confirm that our proposal comply fully with the payment schedule described above.

[  ]	I/We confirm that our proposal does not comply fully with the Payment schedule described above in the following aspects:

# 10 System Support and Maintenance

Please describe the scope of services and service level for the system support and maintenance in the following aspects:

- Helpdesk services:

(Service hours, Response time of calls should be specified.)

- Bug-fixing:

- Free version upgrade and installation of bug-fixing patches, and the corresponding documentation:

- Refreshment courses on how to use the System:

- Offers regarding out-scope services:

- On-site support services:

- Maintenance Fee:

|  | Item | Unit of Measure | Quantity | Unit Price | Total Price |
| --- | --- | --- | --- | --- | --- |
|  | Annual Maintenance Fee |  |  |  |  |

# 11 Free Warranty Period

The duration of free warranty period upon the completion of the project, i.e. end of system nursing, will be __________ months.

## 12 Resume of Major Project Team Members

Please supply the resumes of the major project team members, including but not limited to the Project Director and Project Manager.

# 13 Reference Projects

Please list your reference projects in the table below and provide supplementary details if relevant.

| # | System/ Project Name | Client | Supplementary |
| --- | --- | --- | --- |